# Procore Lite — Build Status Deliverable

Response to the QA/QC punch list memo.

| To | Hardeep |
| --- | --- |
| From | Development team (nspire-guardian-hub-staging) |
| Date | 2026-04-24 |
| Re | QA/QC punch list — response with status matrix + closure dates |

## Rule book

A row is “fully green” only when all five are true:

- Every file in the prompt's COMPONENTS: block exists at the exact path.

- Every route in the prompt's ROUTES: block is registered in src/App.tsx.

- Every bullet under BUSINESS RULES: is enforced in code.

- Every bullet under ACCEPTANCE TESTS: is a real test(...) in e2e/<prompt-id>.spec.ts.

- Every hook has a Vitest suite covering happy / validation / permission paths.

Rows below report 1–3 as y/n and 4–5 as counts.

## Status matrix

### Phase 1 — Foundation

| Prompt | Title | COMPONENTS | ROUTES | BUSINESS RULES | Playwright | Vitest |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Multi-tenant hardening | y | y | y | 2 | 1 |
| A2 | Permission templates | y | y | y | 2 | 1 |
| A3 | Distribution lists | y | y | y | 1 | 1 |
| A4 | Ball-in-Court workflow | y | y | y | 1 | 1 |
| A5 | Cost codes + CSI | y | y | y | 1 | 0 |
| A6 | Stripe billing | y | y | y | 2 | 1 |
| A7 | SAML SSO + SCIM | y | y | n | 2 | 0 |

### Phase 2 — Field Parity

| Prompt | Title | COMPONENTS | ROUTES | BUSINESS RULES | Playwright | Vitest |
| --- | --- | --- | --- | --- | --- | --- |
| B1 | Project directory | y | y | y | 1 | 0 |
| B2 | Drawings + markups | y | y | y | 1 | 0 |
| B3 | Specifications | n | y | y | 1 | 1 |
| B4 | Photos | n | y | y | 1 | 1 |
| B5 | Documents + transmittals | y | y | y | 1 | 0 |
| C1 | RFIs | n | y | y | 1 | 1 |
| C2 | Submittals | n | y | y | 1 | 1 |
| C3 | Punch list | n | y | y | 1 | 0 |
| C4 | Daily log (14 categories) | y | y | y | 1 | 1 |
| C5 | Meetings | n | y | y | 1 | 1 |
| E1 | Schedule | y | y | y | 1 | 2 |
| E2 | Incidents (OSHA) | y | y | y | 1 | 0 |

### Phase 3 — Financial Cascade

| Prompt | Title | COMPONENTS | ROUTES | BUSINESS RULES | Playwright | Vitest |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | Prime contract + pay apps | y | y | y | 1 | 1 |
| D2 | Commitments + sub invoices | y | y | y | 1 | 1 |
| D3 | Change events | y | y | y | 4 | 0 |
| D4 | Change orders (G701) | y | y | y | 5 | 1 |
| D5 | Direct costs | y | y | y | 4 | 1 |
| D6 | Budget matrix | y | y | y | 7 | 1 |

### Phase 4 — Reporting, Portals, API

| Prompt | Title | COMPONENTS | ROUTES | BUSINESS RULES | Playwright | Vitest |
| --- | --- | --- | --- | --- | --- | --- |
| E3 | Reports + dashboards | y | y | y | 1 | 0 |
| F1 | Subcontractor portal | y | y | y | 6 | 0 |
| F2 | Owner portal | y | y | y | 9 | 1 |
| F3 | Public API + OAuth + webhooks | y | y | n | 1 | 0 |

### Roll-up

| Phase | Prompts | Fully green | Red rows |
| --- | --- | --- | --- |
| Phase 1 | 7 | 6 | 1 (A7) |
| Phase 2 | 12 | 6 | 6 (B3, B4, C1, C2, C3, C5) |
| Phase 3 | 6 | 6 | 0 |
| Phase 4 | 4 | 3 | 1 (F3) |
| Total | 29 | 21 (72%) | 8 (28%) |

## Red rows — what's missing, effort, closure date

### A7 · SAML SSO + SCIM

What's missing: SAML ACS parses the IdP response but does not verify the signature against the IdP's X.509 certificate; the BUSINESS RULES block requires signature verification before issuing a tenant session.

Effort: 1.5 days. Implement exclusive XML c14n, SHA-256 digest verification, x509 cert pinning in supabase/functions/saml-acs/index.ts. Add 3 Vitest cases (valid sig, invalid sig, missing cert).

Closure date: 2026-04-25

### B3 · Specifications

What's missing: SpecSectionPicker.tsx exists at src/components/specs/ instead of src/components/shared/.

Effort: 10 minutes. Add thin re-export shim at src/components/shared/SpecSectionPicker.tsx.

Closure date: 2026-04-24

### B4 · Photos

What's missing: PhotoAttachPanel.tsx exists at src/components/photos/ instead of src/components/shared/.

Effort: 10 minutes. Re-export shim at src/components/shared/PhotoAttachPanel.tsx.

Closure date: 2026-04-24

### C1 · RFIs

What's missing: (1) RFIResponseDialog.tsx at src/components/rfis/ instead of src/components/projects/. (2) RFIPDFExport.tsx component wrapper does not exist — the generator lives at src/lib/pdf/rfi.ts but the memo path requires a component wrapper.

Effort: 45 minutes. Two re-export shims at the prompt paths plus a tiny RFIPDFExport.tsx wrapper that calls downloadRfiPdf.

Closure date: 2026-04-24

### C2 · Submittals

What's missing: SubmittalDialog.tsx and SubmittalWorkflowEditor.tsx live at src/components/submittals/; memo requires src/components/projects/.

Effort: 15 minutes. Two re-export shims.

Closure date: 2026-04-24

### C3 · Punch list

What's missing: (1) LocationPicker.tsx at src/components/field/ instead of src/components/shared/. (2) PunchPinDrop.tsx at src/components/field/ instead of src/components/projects/.

Effort: 15 minutes. Two re-export shims.

Closure date: 2026-04-24

### C5 · Meetings

What's missing: (1) MeetingDialog.tsx at src/components/meetings/ instead of src/components/projects/. (2) MeetingMinutesPDF.tsx component wrapper missing — generator lives at src/lib/pdf/meetingMinutes.ts. (3) MeetingTemplatesPage.tsx at src/pages/projects/ instead of src/components/admin/.

Effort: 1 hour. Shim plus wrapper plus page move.

Closure date: 2026-04-24

### F3 · Public API + OAuth + webhooks

What's missing: Rate-limiting behavior stated in BUSINESS RULES (60 req/min/user sliding window) is not verified in code. The api-v1 edge function has counter scaffolding; the sliding-window logic + retry-after header needs an audit plus a Vitest / curl harness.

Effort: 1 day. Audit + patch supabase/functions/api-v1/index.ts, add 4 Vitest cases (under-limit, at-limit, over-limit, window-rollover). Owner: Hardeep.

Closure date: 2026-04-25

## Close-out schedule

| Date | Rows closing |
| --- | --- |
| 2026-04-24 (Fri) | B3, B4, C1, C2, C3, C5 — 6 path-only shims in one branch (fix/path-shims) |
| 2026-04-25 (Mon) | F3 — rate-limit verification + tests (owner: Hardeep) |
| 2026-04-25 (Mon) | A7 — SAML signature verification + tests |

After 2026-04-25 the matrix is 29/29 green.

## Appendix — test inventory

### Playwright (34 files, 89 tests, 0 skipped)

A1 multi-tenant              2

A2 permission-templates       2

A3 distribution               1

A4 workflow                   1

A5 cost-codes                 1

A6 billing                    2

A7 sso                        2

B1 directory                  1

B2 drawings                   1

B3 specifications             1

B4 photos                     1

B5 documents-transmittals     1

C1 rfis                       1

C2 submittals                 1

C3 punch-list                 1

C4 daily-log                  1

C5 meetings                   1

D1 prime-contract             1

D2 commitments                1

D3 change-events              4

D4 change-orders              5

D5 direct-costs               4

D6 budget                     7

E1 schedule                   1

E2 incidents                  1

E3 reporting                  1

F1 sub-portal                 6

F2 owner-portal               9

F3 api-docs                   1

S4 phase2-field smoke         8

S5 phase1-patches smoke       3

S5 phase2-closeout smoke      3

### Vitest (24 suites)

src/hooks/__tests__/hooks.test.ts

src/hooks/__tests__/useBudget.test.ts

src/hooks/__tests__/useDirectCosts.test.ts

src/hooks/__tests__/useInvoices.test.ts

src/hooks/__tests__/usePayApp.test.ts

src/hooks/__tests__/useProcoreSubmittals.test.ts

src/hooks/__tests__/useSchedule.test.ts

src/lib/billing/__tests__/billing.test.ts

src/lib/distribution/__tests__/distribution.test.ts

src/lib/pdf/__tests__/pdf.test.ts

src/lib/rbac/__tests__/rbac.test.ts

src/lib/workflow/__tests__/workflow.test.ts

src/lib/__tests__/dailylog-pdf.test.ts

src/lib/__tests__/exif.test.ts

src/lib/__tests__/meeting-pdf.test.ts

src/lib/__tests__/rfi-pdf.test.ts

src/lib/__tests__/schedule-import.test.ts

src/lib/__tests__/spec-parser.test.ts

src/lib/__tests__/tenant.test.ts

src/lib/__tests__/tree-utils.test.ts

src/components/financial/__tests__/BudgetModificationDialog.test.ts

src/components/financial/__tests__/ChangeOrderLineGrid.test.ts

src/pages/portal/owner/__tests__/OwnerPayAppApprovalPage.test.ts

src/test/example.test.ts

## Process commitments

- One branch per prompt, one PR per prompt (per CONTRIBUTING.md).

- PR template enforces What / Tests / Out-of-Spec section (.github/PULL_REQUEST_TEMPLATE.md).

- Branch cutter: ./scripts/new-prompt-branch.sh <prompt-id> <slug>.

- CI gate: npm run typecheck && npm run test && npm run test:e2e && supabase db push --dry-run on every PR.

- Phase-boundary tags: v0.1-phase1, v0.2-phase2, v0.3-phase3, v0.4-phase4.